## Slide 1: Work Product
A work product is a report, diagram, or collection of documents used by the business analyst during the requirements development process.
A work product may or may not become a deliverable. A work product can be used to share information with stakeholders, elicit requirements, provide status, etc.

## Slide 2: Planning a software project
Introduction to Software Engineering

## Slide 3: Introduction
Lack of Planning is a primary cause of
schedule slippage,
Cost overruns,
Poor quality, and
High maintenance costs of software

## Slide 4: Introduction
So
Careful planning is required
for both the development process and the work products in order to avoid these problems.

## Slide 5: Introduction
A software product becomes better understood as it progresses through analysis, design & implementation.
Always remember
Planning for change is one the key aspects of successful planning

## Slide 6: Introduction
The steps required to plan a software project as below:
Defining the problem
Developing a solution strategy
Planning the developing process

## Slide 7: Defining the Problem
Prepare the problem statement
  It includes
    description of present situation,
    Problem constraints, and
    A statement of the goals to be achieved
Justify a computerized solution strategy for the problem
Identify the functions to be provided by and the constraints on
  The hardware sub-systems
  The software sub-systems
  The people sub-systems

## Slide 8: Defining the Problem contd.
Determine system-level goals and requirements for the development process and the work products.
Establish high-level acceptance

## Slide 9: Developing a solution strategy
Outline several solution strategies, without regard for constraints.
Conduct a feasibility study for each strategy.
Recommend a solution strategy, indicating why other strategies are rejected.
Develop a list of priorities of product characteristics.

## Slide 10: Planning the development process
Define a phased life cycle model and an organizational structure for the project.
Plan the configuration management, quality assurance, and validation activities.
Determine phase-dependent tools, techniques, and notations to be used.
Establish a preliminary cost estimates for system development.
Establish preliminary development schedule.

## Slide 11: Planning the development process
Establish preliminary staffing estimates.
Develop preliminary estimates of the computing resources required to operate and maintain the system.
Prepare a glossary of terms.
Identify sources of information, and refer to them throughout the project plan.